## Slide 1: mdpetfinder.com
Software Engineer Team
Samuel Efesoa
Jacob Adelstein
Eddie Woods

## Slide 2: Work Breakdown Structure

## Slide 3: Team Workload Breakdown
Eddie Woods
  Database design
  Front-end development
  Technology research
Jacob Adelstein
  Front-end development
  Back-end development
  Technology research
Samuel Efesoa
  Front end development
  Back-end development

## Slide 4: Milestones
Analysis
  06/29/21
Design
  07/09/21
Develop
  07/21/21
Final Q/A and Testing
  07/22/21
Launch
  07/26/21
Analysis
  Completed on time
Design
  Completed on 07/11/21
    Lost in team members
    Changed to buy route
Develop
  Completed on time
Final Q/A and Testing
  Completed throughout 07/22/21 to 07/26/21
Launch
  Completed on time

## Slide 5: Plugins
Display Posts
  Display a listing of posts using the display-posts shortcode
Donorbox Donation Form
  Donation payment portal via credit card or google pay
WooCommerce
  eCommerce toolkit that helps sell anything
WPForm Lite
  Contact form plugin

## Slide 6: Requirements
Users should be able to search for pets
  Search options
    Type of pet
    Location by zip code
User should be able to see a display of pets
  Name
  Age
  Breed
  Adoption Status
  Health Records
  Adoption Shelter
Admin should be able to update adoption status
Adoption facility should be able to create new listing for a pet
Website will accept donations
Website will display advertisements
Website will display information on proper care of pets